## Slide 1
SEP 2019
MAR 2019
APR 2019
JUN 2019
AUG 2019
NOV 2019
JAN 2020
OCT 2019
1
ABC FF – POC launch
2
Milestone Key
  GX Chatbot Roadmap
3
ESPN+
JUL 2019
MAY 2019
POC Release
DEC 2019
4
shopDisney
5
Disney+
FEB 2020
MA
Parks
1
2
3
4
5
TBD - Products
Agent/Development
QA
Privacy, Legal Security
ABC FF
Prod sign off
ABC
ABC – Launch
Hyper Care/Continuous Improvement
Research
ESPN+
shopDisney
Legend
Bot Feature Development
V1.0
  MVP
V1.1
    OneID
    Localization
V1.2
    ZD Web SDK
D+
Feature list
Notifications/Alert Messaging (Automated)
Zendesk API Integrations (Server integration)
Handle expanded personalized experiences beyond the chatbot window
Expansion dock
Unified chat client with optional chatbot
Custom Chat with chatbot toggle
Double encryption for sensitive data (chatbot only, live chat escalations fully within Zendesk)
Re-architect to use web sockets (GKE or AWS)
Switch to Zendesk SDK
Use Redux
MVP Goals and reqs